Here's a build path scoped for a hackathon demo, grouped into phases. The key design decision up front: let CoCounsel (via MCP) do the unstructured work (extraction, reasoning, plain-English explanations) and let your own code do the deterministic variance math. Don't ask the LLM to do arithmetic you can compute exactly.

Phase 0 — Scope the demo before writing code

- Pick one return type and one entity (e.g. a single 1120 or 1065) with a current-year and prior-year filing. Resist breadth; depth demos better.

- Define "anomaly" concretely: absolute $ delta, % delta, sign flips, new/missing schedules or lines, and 2-3 ratio checks (effective tax rate, gross margin, deduction-to-revenue).

- Write the one-sentence "wow" you'll demo: reviewer opens the case and the system voice-says "Three anomalies flagged. Highest priority: R&D credit down 60% year over year."

Phase 1 — Data prep

- Source two synthetic/anonymized returns (current + prior). Never use real client data in a hackathon.

- Define a normalized line-item schema you control: {form, schedule, line_id, label, year, value}. This is the contract everything else runs on.

Phase 2 — Wire up CoCounsel over MCP

- First, enumerate what the MCP server actually exposes: list its tools/resources and test one call before designing around assumptions.

- Use CoCounsel for: (a) extracting line items from each PDF into your schema, (b) later, generating the human-readable "why this matters" explanation per flagged item.

- Get a clean round-trip working early: PDF in, structured JSON out. This is the riskiest integration, so de-risk it first.

Phase 3 — Variance / anomaly engine (your code)

- Align line items across years by line_id, with fuzzy label matching as fallback for renamed/moved lines.

- Compute deltas (absolute, percent, direction) and flag against your thresholds plus new/missing/sign-flip rules.

- Rank by severity so the voice layer leads with what matters.

- Optional: route only the borderline/ambiguous cases back to CoCounsel for a materiality judgment and a drafted explanation with line citations. Keep the clear-cut math out of the LLM.

Phase 4 — Voice layer

- Start one-way: TTS reads the ranked anomaly summary. That alone hits the "voice-flags before review" requirement.

- If time allows, add interactive Q&A: STT captures "explain anomaly two," you query CoCounsel, TTS reads the answer.

- Choose the stack early (a TTS API, or a realtime voice agent if you want conversational); voice is where live demos break, so build the fallback now.

Phase 5 — Orchestration + thin UI

- A small Python orchestrator chains it: ingest, CoCounsel extract, variance engine, explanation, voice.

- Minimal reviewer view: the return with flagged lines highlighted, a severity-ranked list, and a "Play alert" button with the transcript shown.

Phase 6 — Trust, guardrails, and the demo run

- Show traceability: every flagged number links back to its source line. In tax, an unexplained flag is worse than no flag.

- Frame it as human-in-the-loop ("before review"): no autonomous filing or changes. Say this explicitly in the pitch.

- Script the demo against your prepared returns, and keep a pre-recorded audio clip as a fallback if live voice fails.

Phase 7 — Stretch (only if core works)

- Confidence scores per anomaly, more forms/schedules, multi-entity batch, or pushing alerts into the actual review workflow.

The critical-path order is Phase 2 then 3 then 4: prove the CoCounsel extraction round-trip, then the variance math, then layer voice on top of a working pipeline. A team that nails extraction and one clean voiced anomaly will out-demo a team that spread thin.

Want me to go deeper on any one phase next: the MCP call sequence, the variance rule set, or the voice stack options?